## Slide 1: VPN/Proxy IP Classification Using CrowdSec Threat Intelligence Data
MLOps Course Project Proposal
Zainab Soomro (28367) | Uzair Ahmed Khuhro (29173)

## Slide 2: Problem Statement
VPNs and proxies can hide the origin of network activity, so knowing whether an IP is VPN/proxy-associated helps when analyzing suspicious traffic.
The task
Binary classification on the CrowdSec VPN Classification dataset (Kaggle)
Predict whether an attacker IP is VPN/proxy or not
The challenge
Highly imbalanced: VPN/proxy examples are a small share of the data
Signals include countries, AS info, attack type, timestamps and anonymized IP IDs

## Slide 3: Proposed Solution: End-to-End MLOps System
Dataset
›
Data Preparation
›
Model Training
›
MLflow
›
FastAPI
Docker
›
GitHub Actions
›
Cloud Deployment
›
Monitoring
Data prep
Validate data, handle invalid values
Feature processing, train/test split
Modeling
Logistic Regression, Random Forest
Class weights / resampling; MLflow tracking
Serving
FastAPI: /predict, /explain, /health
Metrics: precision, recall, F1

## Slide 4: Dataset: CrowdSec VPN Classification
Features
Attack time and attack type
Attacker country and AS information
Watcher country and AS information
Anonymized attacker/watcher identifiers
VPN/proxy label (target)
Data handling
Large dataset: load via Parquet for efficiency
Full raw data stays out of GitHub; small sample only for tests
Multiple records per attacker IP, so the split is designed to limit leakage

## Slide 5: Milestone 1: Model & API
Data & Model
Separate data-preparation script
Validate and preprocess dataset
Train and evaluate classifiers
At least 3 MLflow runs (models or hyperparameters)
Select and save the best model
API & Testing
FastAPI /predict with Pydantic validation
/health and /explain endpoints
Pytest: data prep, model loading, prediction
Full setup and usage in README.md

## Slide 6: Milestone 2: Containerization, CI/CD & Deployment
Docker & CI
Dockerfile for the API and trained model
GitHub Actions: linting, testing, Docker build
Required Git branching and contribution workflow
Deployment & Monitoring
Deploy container to cloud/managed hosting
Public endpoint for demonstration
Basic monitoring: request count and latency
Document deployment and rollback

## Slide 7: Technology Stack
Component | Technology
Language | Python 3.11
ML | Scikit-learn
Data Processing | Pandas / PyArrow
Experiment Tracking | MLflow
API | FastAPI + Pydantic
Testing | Pytest
Linting | Ruff / Flake8
Containerization | Docker
CI | GitHub Actions
Deployment | Render
Version Control | Git + GitHub

## Slide 8: Risks & Mitigations
Large dataset
Needs significant memory and processing time
Mitigation: Parquet, efficient processing, appropriately sized processed set
Class imbalance
VPN/proxy class is small
Mitigation: class weights, resampling if needed; focus on precision, recall, F1
Data leakage
Many records share one attacker IP
Mitigation: split by attacker IP for train/validate

## Slide 9: Expected Outcome
A reproducible, tested, containerized and deployed ML service that predicts whether an attacker IP is associated with VPN/proxy activity.
Data
›
Model
›
Experiment Tracking
›
API
Testing
›
Docker
›
CI
›
Deployment
›
Monitoring
The full MLOps lifecycle, demonstrated end to end.